Sprint 0 Reflection

What did we do this Sprint?

* Created a Project Plan
* Set up a database
* Came up with the design and functionality of the receptionist’s application
* Had a discussion with the POs about the information that needs to be stored
* Set up Continuous Integration in our repository

What went right?

* Team communication is going well
* We are researching the topics that need to be studied more

What went wrong?

* Not everything is clear yet regarding the way we are going to connect the camera to the rest of the system
* The backlog was initially not well prepared

What should we change for next sprint?

* When planning a PO meeting, come up with more and better questions in order to get as much information as possible
* Backlog improvement